| Bill To: |  | Brought to you by… http://www.juicedtech.com |
| --- | --- | --- |
| Juiced - Maron Residence 450 Washington St 450 Washington St Boston, Massachusetts 02111 |  |  |

| Task | Assign To | Project Phase | Priority | HRs Allocated | # of Activities |
| --- | --- | --- | --- | --- | --- |
| Brian Boylan |  |  |  |  |  |
| Regression Testing | Brian Boylan |  | Medium | 15 | 1 |
| User Acceptance Testing | Brian Boylan |  | Medium | 10 | 0 |
| Implementation | Brian Boylan |  | Medium | 5 | 0 |
| Post Implementation Review | Brian Boylan |  | Medium | 5 | 0 |
|  |  |  | Not Started | 35 | 1 |
| Chris Baker |  |  |  |  |  |
| Prepare Demo info | Chris Baker | Planning | High | 10 | 0 |
| Schedule Webinar | Chris Baker | Planning | High | 10 | 0 |
| Practice Session | Chris Baker | Planning | High | 10 | 2 |
| Review Meeting with Team | Chris Baker | Planning | High | 10 | 1 |
| Post Webinar Review | Chris Baker | Planning | High | 10 | 0 |
| Webinar | Chris Baker | Post Project | High | 10 | 3 |
| Beta Testing | Chris Baker | Planning | Medium |  | 0 |
| Requirements Gathering | Chris Baker | Planning | High | 10 | 0 |
| Project Design | Chris Baker | Planning | High | 10 | 0 |
| Project Quote | Chris Baker | Planning | High | 10 | 0 |
| Project Approval | Chris Baker | Planning | High | 10 | 0 |
|  |  |  | Completed | 100 | 6 |
| Christine Boylan |  |  |  |  |  |
| Email Recording | Christine Boylan | Design | High | 225 | 0 |
| Client Requirements Review | Christine Boylan | Design | High | 225 | 0 |
| Scheduling Calls | Christine Boylan | Design | High | 225 | 0 |
| Scheduling Calls 2 | Christine Boylan | Design | High | 225 | 0 |
| Kick Off Meeting | Christine Boylan | Design | High | 225 | 0 |
| Scheduling Calls3 | Christine Boylan | Design | High | 225 | 0 |
|  |  |  | In-Progress | 1,350 | 0 |
|  |  |  | PROJECT TOTAL | 1,485 | 7 |

Estimated Start: 10-05-2023

Estimated End: 01-01-2024

Total Hours Allocated: 1,485

Scan To Learn More: